# PRD: Real-Time AI/NLP Financial Risk Engine

Event: S&P Global & Crisil Campus Hackathon 2026

Candidate: Medhansh Poojari, IIIT Ranchi

College email: poojari.2024ug1099@iiitranchi.ac.in

Deadline: Saturday 10 October 2026 (submit by Fri 9 Oct for safety margin)

Team size: 1 (individual submission only)

Status: v1 draft, written 3 Oct 2026

The repo is public, so only the college email is listed here. Do not put personal contact details in any committed file.

# 1. Summary

Build a pipeline that reads unstructured financial text (news and social posts) and turns it into structured risk signals: sentiment score, event type, impact score. Feed those signals into two downstream applications:

- Module A: a tactical rebalancer for a mock 15-stock index driven by sentiment.

- Module B: a strategic stress tester for a synthetic wholesale-banking portfolio (loans, bonds, derivatives, equities) triggered by high-impact events.

One dashboard shows both modules. The demo follows one story: a geopolitical shock appears in the news, the engine flags it, Module A shifts index weights, Module B shows the loss on the bank book.

# 2. Goals and non-goals

Goals

- A working, explainable engine with at least two ingestion sources and the three required output fields.

- Both modules working end to end on one dashboard, with Module B as the primary showcase (the sponsors are risk and credit specialists).

- Measured results on a labeled test set, compared with a naive baseline.

- A repo, deck and video that follow the organizers' format exactly.

- Candidate can explain every file and design choice in a live technical Q&A.

Non-goals

- Claiming trading profit or market-beating returns. News data is synthetic, so no honest backtest exists.

- Production-grade streaming infrastructure, authentication, or a database.

- Real or confidential client data of any kind.

- Perfect NLP accuracy. A transparent, evaluated baseline beats an opaque model nobody can explain.

# 3. Hard constraints from the organizers

| Requirement | Source | How we satisfy it |
| --- | --- | --- |
| Public GitHub repo, named <college>-<name>-hackathon | Guidelines | iiitranchi-medhansh-poojari-hackathon (confirm exact format) |
| Repo layout: README.md, requirements.txt, LICENSE (MIT), src/, data/, docs/presentation.pdf, docs/architecture.png | Guidelines | Restructure prototype into src/ (currently a root riskengine/ package) |
| README must follow the mandatory template (title, candidate info, overview, architecture, dataset, quickstart, results) | Guidelines | Fill the template verbatim, see section 13 |
| Exact run command in README Quickstart | Guidelines | One command, e.g. python -m src.app |
| Deck of 5-7 slides, PDF in docs/, link in README | Guidelines + case study | Section 14 |
| Demo video on YouTube unlisted, link in README | Guidelines | Test in an incognito window |
| Video length: conflict. Case study says live demo at most 5 min, guidelines say 10 min recording | Both docs | Record 4-5 min, satisfying both. Ask organizers if unsure |
| All data used (including synthetic) committed in data/, sources documented, no proprietary data | Guidelines | Section 7 |
| No Google Drive / OneDrive for slides | Guidelines | Slides live in the repo |
| Incremental commit history preferred | Guidelines | Commit after every task in section 12 |
| Repo free of large binary or data dumps | Guidelines | Small CSV/JSONL only, no model weights |
| AI use allowed with honesty | Guidelines | Disclose AI assistance in README |
| Live jury pitch for finalists, technical Q&A | Guidelines | Section 15 |

Disqualification risks to avoid: private repo, broken or restricted video/slide links, missing pitch attendance, copied or pre-existing project, any real confidential client data.

Tie-breakers (in order): Domain Understanding, then Presentation & Communication, then earlier submission time. Scoring rubric beyond these is unknown (open question Q3).

# 4. Users and use cases

- Jury / evaluator: needs to clone, run and understand it in minutes.

- Risk analyst (target persona): wants early, explainable warning that an event may hurt the book, and by how much.

- Portfolio manager (target persona): wants sentiment-aware tilts that stay diversified and bounded.

# 5. Architecture

News (RSS / sample JSONL) ─┐                          ┌─► Module A: Sentiment Rebalancer ─┐

├─► Ingestion ─► NLP Risk ─┤                                   ├─► Flask API ─► Dashboard

Social (Reddit / sample) ──┘   (RawItem)    Engine    └─► Module B: Stress Tester ────────┘     (REST)      (HTML/JS)

│

└─► data/signals.jsonl (file output)

Data flow: sources produce RawItem; the engine produces Signal records (written to data/signals.jsonl and served over /api/signals); the modules consume signals; the dashboard calls the API.

Stack: Python 3.11+, Flask, standard library for XML/JSON/CSV, plain HTML and JavaScript canvas for charts. unittest for tests. Optional: a pretrained finance sentiment model as a stretch goal behind a feature flag.

# 6. Functional requirements

Priority: P0 must ship, P1 should ship, P2 stretch.

## 6.1 Risk Engine

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| E1 | Ingest text from at least two sources (news + social) | P0 | Both source types appear in signals.jsonl |
| E2 | Live fetchers (RSS, Reddit) with automatic fallback to bundled samples | P1 | Network failure never crashes the run; a warning is logged |
| E3 | Sentiment score in [-1, 1] plus label (positive/neutral/negative) | P0 | Negated and intensified phrases score as expected in unit tests |
| E4 | Event classification into: Geopolitical, Macroeconomic, Credit Event, Merger/Acquisition, Product Launch, Earnings, Regulatory/Legal, Cyber/Operational, Other | P0 | Labeled-set accuracy reported |
| E5 | Impact score 1-10 | P0 | Always within bounds; catastrophic news scores higher than routine news |
| E6 | Entity linking to tickers (cashtags and company aliases) | P0 | Market-wide events have an empty entity list |
| E7 | Output via file and REST API | P0 | data/signals.jsonl plus GET /api/signals |
| E8 | Free-text analysis endpoint for live demo | P1 | POST /api/analyze returns the three fields |

Signal schema (one JSON object per line):

{

"id": "news-010",

"ts": "2026-10-01T16:10:00Z",

"source": "wire-sample",

"source_type": "news",

"entities": [],

"sentiment": -0.962,

"sentiment_label": "negative",

"event_type": "Geopolitical",

"event_confidence": 0.62,

"impact": 9.5,

"text": "BREAKING: Missile strikes escalate military tensions; ..."

}

(Values illustrative; the real file is generated by the pipeline.)

## 6.2 Module A: Sentiment rebalancer

| ID | Requirement | Priority |
| --- | --- | --- |
| A1 | 15 S&P 100 stocks, equal base weight | P0 |
| A2 | Positive sentiment raises a stock's weight, negative lowers it | P0 |
| A3 | Weights always sum to 1 and stay within 2%-15% | P0 |
| A4 | Sentiment fades over time (half-life 90 minutes) | P1 |
| A5 | Market-wide events tilt by sector (e.g. geopolitical shock helps energy, hurts tech and banks) | P1 |
| A6 | Dashboard chart of weights over time | P0 |
| A7 | Compare against a static equal-weight index | P1 |

## 6.3 Module B: Stress tester

| ID | Requirement | Priority |
| --- | --- | --- |
| B1 | Synthetic wholesale-banking portfolio mixing loans, bonds, derivatives and equities | P0 |
| B2 | Trigger a stress test when impact is above 7 on a negative signal with a mapped event type | P0 |
| B3 | Scenario shocks per event type (table in 8.2) | P0 |
| B4 | Revalue every position and report before/after totals | P0 |
| B5 | Break results down by asset type and show worst positions | P1 |
| B6 | One crisis triggers one stress run (collapse repeats within 60 minutes) | P1 |
| B7 | Manual scenario run, including the brief's textbook case (equity -10%, rates +200bp) | P1 |
| B8 | Dashboard: before/after bars, loss by asset type | P0 |

## 6.4 Dashboard

One page with: signal feed with sentiment/impact, source and event mix, Module A weight chart, Module B before/after chart with the triggering headline, and a free-text box that calls /api/analyze live. Must work offline from sample data.

# 7. Data requirements

| File | Content | Origin |
| --- | --- | --- |
| data/sample_news.jsonl | 24 synthetic news headlines across one trading day | Written by us, synthetic (generator: scripts/make_sample_data.py) |
| data/sample_social.jsonl | 29 synthetic social posts with likes/retweets | Written by us, synthetic, mimics X/Reddit style |
| data/sample_portfolio.csv | 25 synthetic positions, about $1.27B market value | Written by us, synthetic (counterparty names are fictional) |
| data/labeled_eval.csv | 50-100 headlines hand-labeled by the candidate with sentiment and event type | To be created by the candidate |
| data/signals.jsonl | Engine output | Generated |

Rules:

- Document every source and assumption in the README "Dataset Used" section.

- Live sources (RSS, Reddit) are optional extras. Do not commit scraped article text. Commit only headlines you wrote or short metadata, to keep the repo clean and avoid copyright problems.

- If you use a public labeled dataset for evaluation, check its license and cite it. Commit only a small sample if the license allows it.

- The case study mentions "provided sample transaction data" and an open-source dataset list. Neither was received (open question Q2), so the portfolio is synthetic. This is allowed by the guidelines.

# 8. Method specification

## 8.1 NLP

- Sentiment: finance-tuned word list (weights -3 to +3). Negation within a 3-word window multiplies by -0.74. Intensifiers (e.g. "sharply", "slightly") scale up or down. Emoji and "down 8%"-style moves add score. Final score = total / sqrt(total² + 8), which keeps it in (-1, 1).

- Event type: weighted regular-expression rules per event class; highest total wins; below a minimum score the label is "Other". Confidence is the winner's share of all rule scores.

- Impact: base_severity(event) × (0.6 + 0.4 × min(1, |sentiment| × 1.5)) + catastrophic-word boost (capped at 2.5, damped ×0.3 if sentiment is positive). Social posts are multiplied by 0.7 and get up to +1 for engagement. Clamped to 1-10. Base severities: Geopolitical 7, Credit Event 7, Macroeconomic 6, Regulatory 5, M&A 5, Cyber 5, Earnings 4, Product Launch 3, Other 2.

- Why not a neural model: runs anywhere with no installs, every score is traceable to words, and a live demo cannot fail on a model download. A pretrained finance model is a P2 option, with the word list as fallback.

## 8.2 Stress scenarios

| Event type | Equity | Rates | Spreads | FX | Default prob. | Overrides |
| --- | --- | --- | --- | --- | --- | --- |
| Geopolitical | -10% | -50bp | +150bp | -4% | ×1.6 | Energy equity +8%, Financials -14%; PD ×2.2 transport, ×1.8 consumer |
| Credit Event | -12% | -30bp | +250bp | -2% | ×2.2 | Financials equity -25%; PD ×3.0 financials, ×2.8 real estate |
| Macroeconomic | -8% | +200bp | +60bp | -3% | ×1.4 | Tech equity -14%, Real Estate -10%; PD ×2.0 real estate |
| Regulatory/Legal | -4% | 0 | +30bp | 0 | ×1.1 | Tech equity -8% |
| Cyber/Operational | -5% | 0 | +40bp | 0 | ×1.2 | Tech -9%, Financials -7% |
| Custom (from brief) | -10% | +200bp | 0 | 0 | ×1.0 | none |

Revaluation (P&L per position):

- Equity: MV × beta × equity shock (a sector override replaces this).

- Bond: -MV × (duration × Δyield + spread duration × Δspread). Government bonds ignore spreads.

- Loan: -MV × spread duration × Δspread, minus exposure × LGD × (stressed PD - PD).

- Interest-rate swap: DV01 × rate move in bp. CDS: CS01 × spread move in bp. FX forward: notional × direction × FX shock.

Known simplifications (be ready to defend these): loans are marked to market (banks often hold them at cost); one-factor shocks with no correlations; no convexity; no counterparty credit adjustment; FX shock only touches non-USD forwards. Shock sizes are illustrative and chosen to be plausible, not calibrated to a regulator's scenario.

## 8.3 Rebalancer

Per-ticker state decays with a 90-minute half-life. Each signal adds sentiment × (impact/10) × source weight (news 1.0, social 0.5) × 1.5. Signals naming several tickers split their push by the square root of the count. Market-wide events add the push times a sector beta times 0.6. Weight is proportional to base × exp(1.2 × tanh(state)), then floored and capped at 2% and 15% with iterative renormalization.

# 9. API

| Endpoint | Purpose |
| --- | --- |
| GET / | Dashboard |
| GET /api/signals | Signals; filters ticker, event_type, min_impact, limit |
| POST /api/analyze | Body {text, source_type?, engagement?}, returns sentiment/event/impact |
| POST /api/refresh | Re-run the pipeline; {live: true} tries live sources |
| GET /api/rebalance | Weight history and summary |
| GET /api/stress | Triggered stress runs; optional threshold |
| POST /api/stress/run | Run a named scenario manually |
| GET /api/scenarios, GET /api/summary | Scenario definitions, signal statistics |

# 10. Evaluation and success metrics

Targets below are goals to aim for, not results. Report what you actually measure.

| Area | Method | Target |
| --- | --- | --- |
| Sentiment | 3-class accuracy on hand-labeled set vs. naive baseline (always "neutral") | ≥ 70% and clearly above baseline |
| Event type | Accuracy and per-class precision/recall vs. majority-class baseline | ≥ 70% overall |
| Impact | Rank agreement: do hand-picked "major" headlines score above routine ones? | Consistent ordering on a small check set |
| Rebalancer | Unit tests: weights sum to 1, within bounds, direction correct; turnover reported | All pass |
| Stress | Hand-calculate 3 positions and match code output; check sign of every sensitivity | Matches to rounding |
| Reliability | Full demo runs offline from a fresh clone | No errors |

The "results" slide should show the measured accuracy table, a before/after stress chart and a weights-over-time chart. Frame results as a demonstration on synthetic data.

# 11. Current prototype status (honest snapshot)

Location in the sandbox: /home/claude/risk-engine. Not a git repo yet.

| Part | State |
| --- | --- |
| Lexicon, NLP analysis, ingestion, pipeline | Written and run; produced 53 signals (24 news, 29 social) with sensible output |
| Rebalancer | Written and run; weights sum to 1, bounds respected |
| Stress tester + portfolio | Written and run; derivative sign errors found and fixed |
| app.py (Flask API) | Written, not yet run |
| templates/dashboard.html | Not written |
| Unit tests, requirements.txt, LICENSE, README, architecture diagram, deck | Not started |
| Live RSS / Reddit fetch | Untested (no network in the sandbox); fallback exists |
| Evaluation set and measured metrics | Not started |
| Layout vs. required src/ structure | Needs restructuring |

Known cleanups: remove leftover logic noise in the rebalancer, add edge-case tests, confirm Python version compatibility on your machine.

# 12. Work plan (7 days)

| Date | Work | Done by |
| --- | --- | --- |
| Sat 3 Oct | Agree this PRD; set up GitHub repo, MIT license, first commit; install Python and run the prototype | You |
| Sun 4 Oct | Move code into src/; write requirements.txt; run and fix app.py; unit tests for NLP, rebalancer, stress | Agent, you review |
| Mon 5 Oct | Build dashboard (weights chart, stress before/after, signal feed, live analyze box) | Agent, you review |
| Tue 6 Oct | Label 50-100 headlines; run evaluation vs. baseline; tune lexicon if clearly warranted | You label, agent computes metrics |
| Wed 7 Oct | README (full template), architecture diagram PNG, deck draft | Both |
| Thu 8 Oct | Finish deck PDF; rehearse; record video; upload as YouTube unlisted; test in incognito | You |
| Fri 9 Oct | Fresh-clone test on a clean folder; check all links; submit via the official form | You |
| Sat 10 Oct | Buffer only |  |

Commit after each task with a clear message so history shows the build.

# 13. README checklist (mandatory template)

Title line "[Project Title] - S&P Global & Crisil Campus Hackathon", then candidate name, college email, college, demo video link, slide deck link. Sections: 1 Overview / Problem & Approach (2-3 paragraphs), 2 Architecture & Tech Stack (embed diagram), 3 Dataset Used (source, synthetic nature, assumptions), 4 Quickstart (runtime and OS tested, clone/install/run commands), 5 Key Results & Domain Impact. Add an "AI assistance" note.

# 14. Deck outline (5-7 slides) and demo script

Slides: (1) Title with name and college, (2) Problem and approach, (3) System design with architecture diagram and data flow, (4) Implementation highlights and why each tech choice, (5) Key results with metrics and screenshots vs. naive approach, (6) Domain impact, (7) Limitations and next steps (optional).

Demo script (target 4-5 min): intro 30s; start the app from the README command 30s; walk the story: input headlines, engine output, Module A weights shifting, Module B before/after stress 2-3 min; paste a fresh headline into the live box; results and impact 45s.

# 15. Live jury Q&A preparation

Prepare short, honest answers to:

- Why a word-list model rather than a transformer, and how would you upgrade it?

- How was impact defined, and how do you know it is reasonable?

- How did you validate the engine? What are its failure cases (sarcasm, negation, ambiguous tickers)?

- Why do shocks have these sizes? How would you calibrate them to regulatory scenarios?

- Why are loans revalued with spreads? What would change using amortized cost?

- How would this scale to true streaming (queue, workers, storage)?

- How do you avoid overreacting to noisy social posts? (source weights, decay, engagement scaling)

- What did AI tools do, and what did you decide yourself?

# 16. Rules for any coding agent working on this repo

- Read this PRD first; do not exceed its scope.

- Work one task at a time and commit after each with a clear message.

- Run all tests after every change; never claim a test passed without running it.

- Never invent metrics. Report only numbers you computed, and say how.

- Use only synthetic or public data. No real client data, no scraped article dumps, no secrets or API keys in the repo.

- Keep dependencies minimal and listed in requirements.txt; the demo must run offline.

- Keep the repo small: no model weights, no large datasets.

- Explain non-obvious code in comments; the candidate must be able to defend it.

- Never push to a remote or change repository visibility without the candidate's instruction.

# 17. Risks

| Risk | Mitigation |
| --- | --- |
| Live demo network failure | Offline sample mode is the default path |
| Weak accuracy on the labeled set | Report honestly, show failure analysis, tune the lexicon on a separate dev split |
| Can't explain AI-written code | Daily read-through; this PRD's sections 8 and 15 as study material |
| Video/slides link broken | Incognito test; slides stored in the repo |
| Time overrun | P2 items are cut first; Module A is cut before Module B |
| Video length mismatch | Record at most 5 minutes |

# 18. Open questions

- Q1: Exact repo name format and whether the organizers will accept the college prefix as written.

- Q2: Are the organizers' open-source dataset list and "provided sample transaction data" available anywhere?

- Q3: Is there a scoring rubric beyond Domain Understanding and Presentation?

- Q4: Candidate's Python version and OS, for the README "tested on" line.

- Q5: Is the video limit 5 or 10 minutes?

# 19. Final submission checklist

☐  Repo public, MIT LICENSE present, name follows the convention

☐  Fresh clone installs and runs with the README commands only

☐  data/ contains every dataset used; sources and assumptions documented

☐  docs/presentation.pdf (5-7 slides) and docs/architecture.png committed

☐  YouTube video unlisted, plays in incognito, link in README

☐  README follows the template and notes AI assistance

☐  Metrics in the deck are the ones actually measured

☐  Commit history is incremental

☐  Submitted through the official form before the deadline